## Slide 1
7
steps
Project Management:
A Thanksgiving Story
How planning a Thanksgiving dinner teaches every core concept in project management.
Eric White | Adapted from Year Up ProSkills 2016
1 / 13

## Slide 2
THE FRAMEWORK
Seven Steps from Kitchen to Boardroom
01
Define Your Scope
02
Make a Plan
03
Map Your Timeline
04
Assess the Risks
05
Work with Stakeholders
06
Collaborate with Your Team
07
Run a Retrospective
2 / 13

## Slide 3
Step 01
Define Your Scope
At the Table
How many guests?
Formal dinner or casual drop-in?
Good china or paper plates?
Strict 4pm sit-down or all-day affair?
Dietary restrictions to account for?
At Work
What are we actually delivering?
Who is it for?
What is explicitly NOT included?
What does "done" look like?
What needs sign-off before we start?
PM Tip:
Don't do more than you need to. If guests won't notice the hand-lettered place cards, skip them. Scope clarity prevents wasted effort - on both sides of the table.
3 / 13

## Slide 4
Step 02
Make a Plan
What goes into a plan - whether you're feeding 20 or launching a platform:
Menu / Requirements
Thanksgiving: What dishes are you making?
At work: What are you building? Full requirements list.
"Be realistic. Don't plan a 6-course feast if you've never peeled a potato."
Guest List / Stakeholders
Thanksgiving: Who is coming? Who's bringing what?
At work: Who has a role? Who has a stake in the outcome?
"Be realistic. Don't plan a 6-course feast if you've never peeled a potato."
Seating / Resources
Thanksgiving: Who sits where? Who needs accommodating?
At work: Who is doing what? What resources do you need?
"Be realistic. Don't plan a 6-course feast if you've never peeled a potato."
Shopping List / WBS
Thanksgiving: Everything you need to buy, by store.
At work: Work Breakdown Structure - every task, decomposed.
"Be realistic. Don't plan a 6-course feast if you've never peeled a potato."
4 / 13

## Slide 5
Step 03
Map Your Timeline + Critical Path
Every PM lesson in this deck fits on a dinner table. This one shows up under every real deadline.
Critical Path
Make Stuffing
30 min
Stuff Turkey
15 min
Roast Turkey
4 hrs
Make Gravy
20 min
Parallel (not critical)
Bake Pie (oven overlap or ahead)
Mashed Potatoes (separate cooktop)
Green Beans (separate cooktop)
Tossed Salad (no heat needed)
The Critical Path Principle
The longest chain of dependent tasks determines when you finish - not the total volume of work. Delay the turkey, everything after it slips. Delay the salad, nothing else changes. Identify your critical path before you start, not after something goes wrong.
PM Tip: Do the risky thing first. Don't try homemade cranberry sauce for the first time an hour before dinner.
5 / 13

## Slide 6
Step 04
Assess the Risks
Not every risk deserves a backup plan. Here's how to tell which ones do:
Risk
Likelihood
Impact
Response
Cousin going Paleo this year
Medium
Low
Add a big salad. Cover 80% of her needs, move on.
Turkey undercooked
Low
High
Start early. Use a meat thermometer. Have a pizza place on speed dial.
Kitchen chaos, nothing on time
Medium
High
Build 30-min buffer into every oven window. Delegate aggressively.
Someone drops the gravy boat
Low
Low
Accept it. Gravy is not a deliverable. Smile and keep moving.
Key cook cancels last minute
Low
High
Know who can step in. Have simplified version of complex dishes.
PM Tip: Not everything is worth worrying about. If a risk won't materially impact the outcome, don't build a mitigation plan. Triage your RAID log the same way.
6 / 13

## Slide 7
Step 05
Work with Your Stakeholders
Ah, family. They're a lovable bunch, but they can be a handful.
The Expert
At the table:
Sister-in-law who makes 'the world's best' pumpkin pie
The lesson:
Don't fight the expertise. Let them contribute where they're strong. You might end up with two pies. That's fine.
The Scope Creeper
At the table:
Uncle who 'just wants to add one more dish' the morning of
The lesson:
Late changes cost more than early changes. Establish the menu (scope) by Wednesday. After that, it's a change request.
The Silent Stakeholder
At the table:
Grandma who didn't mention she can't do stairs until arrival
The lesson:
Engage stakeholders early. Ask the questions before you finalize the plan. The requirements you miss always surface at the worst moment.
7 / 13

## Slide 8
Step 06
Collaborate with Your Team
At the Table
Turkey lead
The gaffer. Owns the centerpiece, sets the pace.
Side dish crew
Parallel workstreams. Don't block each other.
Table setter
The person who gets it done quietly while everyone else is in the kitchen.
Cleanup crew
Project close-out. Usually forgotten until it's urgent.
At Work
Delegation is not abdication. Assign ownership, then get out of the way.
People usually want to help. Ask clearly and they will step up.
"Manager" doesn't mean everything done your way. If the team wants to try something different, let them. You might get a turducken. Could be great.
Good collaboration means the team succeeds, not just that you survive the dinner.
8 / 13

## Slide 9
Step 07
Run a Retrospective
At the end of the day, when everyone is drowsy and the sink is full...
What went well?
At the table:
Turkey came out perfectly. Table looked great. Nobody cried.
At work:
Celebrate the wins before you move to the issues. The team needs to hear it.
What could be better?
At the table:
Stuffing was late. Forgot to chill the wine. Nobody assigned cleanup.
At work:
Issues without blame. Focus on the process, not the person.
What do we try next time?
At the table:
Prep the cranberry sauce two days ahead. Assign a wine steward.
At work:
The retro is useless without action items. Name them and own them.
PM Tip: Focus on highlights first. Everyone worked hard. Say thank you. It is what the whole retrospective is about.
9 / 13

## Slide 10
QUICK REFERENCE
Thanksgiving to Conference Room: The Translation
Concept
In the Kitchen
At Work
Scope
What dishes you're making and for how many
What you're delivering and to whom. In writing.
Requirements
The shopping list. Every item, every quantity.
Documented stakeholder needs before work starts.
Critical Path
Turkey -> Stuffing -> Gravy. In that order.
Longest chain of dependent tasks = your real deadline.
Risk
Paleo cousin. Dropped gravy. Undercooked bird.
Identified, rated, and triaged. Not every risk needs a plan.
Stakeholders
Family members with opinions, needs, and surprises.
Anyone with a stake in the outcome. Engage them early.
Dependencies
Can't make gravy until the turkey is done.
Task B cannot start until Task A completes.
Retrospective
What worked, what didn't, what next year looks like.
Structured reflection after close-out. Action items required.
10 / 13

## Slide 11
Class Exercise
Now It's Your Turn
Pick any event, meal, or project from your own life. Apply the seven steps.
01 Define Scope
What are you planning? How big? For whom? What is explicitly NOT included?
02 Make a Plan
What needs to happen? Who is involved? What do you need to have or get?
03 Timeline
What order do things happen in? What can run in parallel? What is your critical path?
04 Risk Assessment
What could go wrong? Rate each: likelihood x impact. What gets a backup plan?
05 Stakeholders
Who has a stake in the outcome? What do they need from you, and when?
06 Team
Who is doing what? How are you delegating? What does success look like for each person?
07 Retrospective
After it's done - what worked, what didn't, what changes next time?
2-3 minute overview to the group. Objective, stakeholders, one risk, and your critical path.
11 / 13

## Slide 12
“
If you can plan a Thanksgiving dinner, you can manage a project.
The concepts are not complicated. The discipline is.
Scope. Plan. Timeline. Risk. Stakeholders. Team. Retrospective.
Seven steps. Two hundred dinners. Same framework.
12 / 13

## Slide 13
Questions?
And a few resources worth bookmarking:
PMI.org
Project Management Institute - certifications, standards, community
ScrumAlliance.org
Agile / Scrum framework, training, and certification
AgileManifesto.org
The original Agile Manifesto - worth reading once, in full
tpm-templates (GitHub)
Program templates from real programs - Charter, RAID Log, Swim Lanes, Comms Plan
Eric White | github.com/ChefPlex | artglasssf.com
13 / 13